# QuantumWalk — implementation progress report

Report date: 13 October 2026

Project: QuantumWalk — “See inside a quantum algorithm”

Status: core local platform implemented; production release preparation in progress

# Summary

I completed the platform schema design and built the core QuantumWalk application. The implementation includes an interactive introduction, authenticated quantum circuit workspace, simulator visualizations, learning content, challenges and optional AI assistance. I also improved section navigation and prepared operational checks and release procedures.

# Work completed

• Product and schema design: completed the schema design and established the platform's product, learning and privacy requirements. Reviewed the supplied database design against the implemented models and recorded remaining differences for migration planning.

• Frontend experience: implemented a dark navy interface with violet/cyan accents, responsive layouts, interactive concept visuals, motion controls and a public landing page. Created experience-based onboarding with short articles, questions, feedback and a login handoff.

• Quantum workspace: implemented circuit editing, gate selection, undo/redo, qubit controls, bounded simulation, step playback, Bloch visualization, state amplitudes, exact probabilities and sampled measurement counts. Results are marked stale after circuit edits.

• Algorithms, learning and challenges: implemented curated circuit examples, lessons, quizzes, saved progress, mastery rewards and simulator-graded challenges. Added dedicated detail pages, embedded circuit experiments and mobile navigation so users can explore activities without every action redirecting to the workspace.

• Authentication and private data: integrated Google OIDC with state/nonce and PKCE, revocable sessions, protected routes, CSRF checks and owner-scoped circuit access. Implemented private circuit storage, profile controls, data export and account deletion.

• Database integration: connected the configured PostgreSQL database and applied the initial migration during implementation. Current read-only checks confirm connectivity and agreement between the ORM models and Alembic migrations.

• AI assistance: integrated the configured LLM provider with explicit consent, provider deadlines, request limits and local fallback. Added a dedicated concept Coach page and contextual circuit assistance. Provider credentials remain on the server.

• Release operations: added database readiness checks, safe structured request telemetry and a health-monitoring script. Prepared an application-schema backup script, checksum/archive checks, deployment configuration instructions and an isolated restore rehearsal procedure.

# Verification

On 13 October 2026, the backend suite passed 38 tests, the frontend production build passed, Python dependency consistency passed, and the production frontend dependency audit reported zero vulnerabilities. PostgreSQL connectivity and Alembic consistency checks also passed. The running local API passed liveness/readiness probes and rejected unauthenticated access to private algorithms with HTTP 401.

Current browser checks covered detail-page navigation, keyboard menus, mobile layouts, lesson grading and completion reload, the Coach's local response, unknown activities and protected login destinations. Authenticated browser checks used mocked API responses. A fresh public-topic request returned a live external AI response. Google authorization initiation returned a redirect with state and PKCE S256. A complete independently verified Google-to-private-workspace flow remains a release check.

# Remaining work before production sign-off

• Select the production host, domain, HTTPS routing and operational alert destination, then deploy and run live end-to-end acceptance checks.

• Confirm whether the supplied specification is the authoritative completed schema. Resolve documented field/table differences through an approved migration plan; model/migration consistency does not establish full design compliance.

• Install PostgreSQL client tools, configure scheduled encrypted backups and provider recovery settings, and complete a restore rehearsal in an isolated database. No backup archive or restore proof has been produced locally yet.

• Complete production quota/runtime isolation, monitoring and alert configuration, accessibility/user acceptance review, and privacy/terms approval. Real quantum hardware remains optional and is not connected.

# Overall outcome

The core educational workflow is implemented and build/test checks are passing. The project is ready for deployment planning and acceptance review; it is not yet signed off as a production release.